## Slide 2
2017
2017
Today
Jan
Feb
Mar
Apr
Start of Project
1/18/2017
1st Evaluation
2/2/2017
2nd Evaluation
2/25/2017
Pre-Final Evaluation
3/16/2017
Final Evaluation
4/15/2017
7 days
1/18/2017 - 1/24/2017
Study of ECG/HRV, artifacts, Existing circuit
7 days
1/25/2017 - 1/31/2017
Methods to improve circuit, KubiosHRV
7 days
2/1/2017 - 2/7/2017
Interface sensor to R-pi with some improvements
7 days
2/8/2017 - 2/14/2017
Begin implementation of Feature Extraction (FE)
7 days
2/15/2017 - 2/21/2017
Proceed with FE, and begin with training Classifier
28 days
2/22/2017 - 3/21/2017
Finish FE, Proceed training Classifiers
7 days
3/22/2017 - 3/28/2017
Begin with R-pi coding (real time data capture - RTDC)
7 days
3/29/2017 - 4/4/2017
Finish training Classifiers, Proceed with RTDC and start Classifiers on R-pi
7 days
4/5/2017 - 4/11/2017
Tie up loose ends, Begin integration of modules
8 days
4/12/2017 - 4/19/2017
Package into product